AI AGENT PASSIVE INCOME SYSTEM

Complete Build Specification

Version 2.0  •  May 2026

# 1. What We're Building

A modular AI agent system that runs continuously in the background, researching demand on Etsy, generating original designs, publishing listings automatically, and reporting profits weekly. Zero manual work after initial setup. The goal is a profitable, self-sustaining passive income pipeline live within 3-4 days.

Primary channel: Etsy print-on-demand via Printify. Starting niche: funny occupation gifts. Starting product: mugs. Everything else is expansion built on top of this foundation once it's making money.

| Decision | What We're Doing | Why |
| --- | --- | --- |
| Starting niche | Funny occupation gifts | Low copyright risk, tons of sub-niches, strong gift-buying intent, high search volume |
| Starting product | Mugs only (Week 1) | Simplest Printify integration, highest margin in niche, easiest design format |
| Report delivery | Telegram bot | 5 min setup, arrives on phone, no inbox noise |
| Draft mode | On for first 2 weeks, then auto-publish | Protects new shop from early flags while you confirm output quality |
| Hosting | Railway (free tier) | No credit card required, deploy from GitHub, always-on, free until profitable |
| Spend cap | $100/month hard limit | Agents halt automatically if cap is hit before sales cover costs |

# 2. 4-Day Build Timeline

Build in strict order. Each day has one clear goal. Don't move to the next day until the current day's goal is confirmed working.

## Day 1 — Prove the Pipeline Works

Goal: one design on one live Etsy listing. Manual if needed. The only thing that matters today is confirming the Etsy + Printify integration actually works end to end.

- Create Etsy seller account and Printify account

- Connect Printify to Etsy store in Printify dashboard

- Get API keys: Etsy (OAuth), Printify (API key), OpenAI, Anthropic

- Write a single 20-line script that generates one image via GPT-4o and uploads it to Printify on a mug template

- Manually create one Etsy draft listing from that Printify product

- Confirm it appears correctly in Etsy seller dashboard

Day 1 success = one draft listing visible in Etsy. Don't touch the niche research or agent architecture until this is confirmed.

## Day 2 — Automate the Core Loop

Goal: research agent and design agent running, publisher creating draft listings automatically.

- Set up Supabase project, create all five tables (schema in Section 4)

- Build research_agent.py — scrapes Etsy occupation gift bestsellers, stores brief in Supabase

- Build design_agent.py — reads brief, generates 5 designs using prompt template (Section 5), logs costs

- Build publisher_agent.py — creates Printify product, writes listing copy, pushes to Etsy as DRAFT

- Run full pipeline manually end to end, confirm 5 draft listings appear in Etsy

## Day 3 — Scheduler, Monitoring, Deploy

Goal: system running automatically on Railway without your PC.

- Build reporting_agent.py — Telegram bot sends weekly P&L summary

- Build spend_monitor.py — checks monthly API cost against $100 cap before any agent runs

- Wire all agents into APScheduler with daily/weekly schedule (Section 6)

- Push to GitHub, deploy to Railway, set all environment variables

- Confirm Railway runs the full daily cycle overnight without errors

## Day 4 — Review, Approve, Hands Off

Goal: first real listings live, system running autonomously.

- Review the draft listings generated on Day 2-3, approve the good ones, publish them

- Fix any errors from overnight Railway run

- Confirm Telegram report arrives correctly

- Walk away. Let it run.

After Day 4: check Telegram weekly report on Sundays. Review and approve/reject drafts twice a week for the first 2 weeks. After 2 weeks flip to auto-publish if output quality is consistent.

# 3. System Architecture

## 3.1 Tech Stack

| Component | Technology | Cost |
| --- | --- | --- |
| Language | Python 3.11+ | Free |
| Agent AI calls | Anthropic Claude Sonnet API | ~$25-40/mo |
| Image generation | OpenAI GPT-4o Image API | ~$12-25/mo |
| Database | Supabase | Free tier |
| Etsy scraping | Playwright (headless Chromium) | Free |
| Scheduler | APScheduler (Python) | Free |
| Hosting | Railway | Free tier |
| Notifications | Telegram Bot API | Free |
| Development | Cursor + Claude Sonnet | Existing |

## 3.2 File Structure

/agents research_agent.py # Etsy scraper + brief generator design_agent.py # GPT-4o image generation publisher_agent.py # Printify + Etsy listing creation reporting_agent.py # Weekly P&L via Telegram /publishers etsy_printify.py # Etsy + Printify specific logic (Phase 1) amazon.py # Future redbubble.py # Future /core supabase_client.py # Shared DB read/write helpers cost_logger.py # Logs every API call cost spend_monitor.py # Checks cap before agents run error_handler.py # Retry logic + Telegram alerts /scheduler main.py # APScheduler entry point, all cron jobs .env # All API keys (never committed to GitHub) Procfile # Railway: worker: python scheduler/main.py requirements.txt # All dependencies

## 3.3 Daily Schedule

| Time | Agent | Action |
| --- | --- | --- |
| 6:00 AM | Research Agent | Scrapes Etsy occupation gift bestsellers, stores brief in Supabase |
| 8:00 AM | Design Agent | Reads brief, generates up to 8 designs, logs all costs |
| 10:00 AM | Publisher Agent | Creates Printify products, writes listing copy, pushes to Etsy as draft or live |
| Sunday 9:00 AM | Reporting Agent | Calculates weekly P&L, sends Telegram summary |
| Before every run | Spend Monitor | Checks monthly API spend vs $100 cap. Halts all agents if exceeded. |

## 3.4 Modular Publisher Layer

The research, design, and reporting agents are platform-agnostic. Only the publisher is platform-specific. Adding a new sales channel = one new file in /publishers. Nothing else changes.

# 4. Supabase Database Schema

Create these five tables on Day 1. All agents read and write through supabase_client.py.

## research_briefs

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| created_at | timestamp | When research ran |
| niche | text | e.g. 'funny occupation gifts' |
| sub_niche | text | e.g. 'nurse gifts' |
| top_keywords | text[] | Array of top performing keywords found |
| opportunity_summary | text | Claude-generated brief: what to make and why |
| top_competitor_titles | text[] | Sample titles from bestselling listings |
| avg_price_point | numeric | Average price of top listings in this niche |

## designs

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| created_at | timestamp | When design was generated |
| brief_id | uuid (FK) | Links to research_briefs |
| file_path | text | Local path to saved image file |
| prompt_used | text | Exact prompt sent to GPT-4o |
| generation_cost | numeric | Cost of this image gen call in USD |
| status | text | 'generated' ¦ 'approved' ¦ 'rejected' ¦ 'published' |

## listings

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| created_at | timestamp | When listing was created |
| design_id | uuid (FK) | Links to designs |
| etsy_listing_id | text | Etsy's listing ID |
| printify_product_id | text | Printify's product ID |
| title | text | Final listing title |
| tags | text[] | All 13 Etsy tags |
| status | text | 'draft' ¦ 'active' ¦ 'paused' ¦ 'removed' |
| published_at | timestamp | When pushed live |

## cost_log

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| timestamp | timestamp | When the API call was made |
| agent | text | Which agent made the call |
| provider | text | 'anthropic' ¦ 'openai' |
| model | text | e.g. 'claude-sonnet-4-5' or 'gpt-4o' |
| tokens_used | integer | Total tokens (input + output) |
| cost_usd | numeric | Cost of this call in USD |

## sales

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| order_date | timestamp | When Etsy order was placed |
| etsy_order_id | text | Etsy's order ID |
| listing_id | uuid (FK) | Links to listings |
| gross_revenue | numeric | What customer paid |
| printify_cost | numeric | What Printify charged for fulfillment |
| etsy_fee | numeric | 6.5% transaction fee + $0.20 listing fee |
| net_profit | numeric | gross_revenue - printify_cost - etsy_fee |

# 5. Agent Specifications

## 5.1 Research Agent

Runs daily at 6:00 AM. Uses Playwright to scrape Etsy search results and bestseller pages, extracts patterns from top listings, then calls Claude to synthesize a daily brief.

### Scrape targets (starting):

- https://www.etsy.com/search?q=nurse+gift+mug&order=most_relevant

- https://www.etsy.com/search?q=teacher+gift+mug&order=most_relevant

- https://www.etsy.com/search?q=electrician+gift+mug&order=most_relevant

- Rotate through 10+ occupation sub-niches over time

### What it extracts from each listing:

- Full title text

- Price

- Number of sales (if visible)

- Number of reviews

- Tags (from listing page)

### Claude brief generation prompt:

You are a product research analyst for an Etsy print-on-demand store. Here is data from the top 20 listings for [sub_niche] on Etsy today: [scraped data] Identify: 1. The single best design opportunity in this niche right now 2. The exact keywords that appear most in top-performing titles 3. The price point that top sellers are using 4. One specific design direction that is underrepresented but likely to sell Respond in JSON: { "sub_niche": "", "opportunity_summary": "", "top_keywords": [], "recommended_design_direction": "", "recommended_price": 0, "competitor_title_examples": [] }

## 5.2 Design Agent

Runs at 8:00 AM after research completes. Reads the daily brief from Supabase, builds image generation prompts, calls GPT-4o, saves output files with metadata. Hard cap: 8 designs per day.

### Image generation prompt template:

Minimalist illustration for a [occupation] gift mug. Theme: [recommended_design_direction from brief]. Style: clean lines, bold readable text area at bottom, white background, print-ready, no gradients. Do not include any brand names, logos, or copyrighted characters. High contrast, suitable for ceramic mug printing.

### Output per design:

- Image file saved to /designs/[date]/[uuid].png

- Metadata JSON: brief_id, prompt_used, generation_cost, timestamp

- Status set to 'generated' in Supabase designs table

- Cost logged to cost_log table immediately

## 5.3 Publisher Agent

Runs at 10:00 AM after design agent completes. For each approved (or generated, in auto-publish mode) design: creates a Printify product, generates listing copy via Claude, pushes to Etsy.

### Printify flow:

- Authenticate with Printify API using API key

- Select mug product template (blueprint_id for 11oz white mug)

- Upload design image to Printify

- Place design on template, set print area

- Create product, get printify_product_id back

### Listing copy prompt:

Write an Etsy product listing for a [occupation] gift mug. Research context: - Sub-niche: [sub_niche] - Top keywords: [top_keywords] - Competitor title examples: [competitor_title_examples] - Target price: [recommended_price] Return JSON only: { "title": "max 140 chars, include top keywords naturally", "description": "3-4 sentences. Who it's for, what makes it great, occasions to gift it. Friendly tone.", "tags": ["array of exactly 13 tags, mix of specific and broad"], "price": 0.00 } IMPORTANT: Append this exact sentence to the end of the description: "This design was created using AI image generation tools based on original prompts. Items are printed and fulfilled by our production partner, Printify."

### Etsy listing creation:

- Authenticate via Etsy OAuth 2.0

- Create listing with 'Designed by' classification

- Set status to 'draft' (first 2 weeks) or 'active' (auto-publish mode)

- Attach Printify product via Etsy's production partner field

- Log etsy_listing_id and printify_product_id to Supabase listings table

## 5.4 Reporting Agent

Runs every Sunday at 9:00 AM. Pulls all data from the past 7 days, calculates P&L, sends Telegram message.

### Telegram message format:

📊 Weekly Report — [date range] 💰 Revenue: $[gross] 🏭 Printify costs: $[printify_total] 📋 Etsy fees: $[etsy_fees] 🤖 API costs: $[api_costs] ✅ Net profit: $[net] 📦 Orders this week: [count] 🏆 Top listing: [title] — $[revenue] 📝 New listings published: [count] ⚠️ Flagged (0 impressions 14d+): [count] [if net is negative]: ⚠️ Still in ramp-up. Break-even at [X] sales/month. [if net is positive]: 🟢 Profitable. System running well.

# 6. Scheduler Configuration

All scheduling handled by APScheduler running in scheduler/main.py. This is the Railway entry point via Procfile.

# scheduler/main.py from apscheduler.schedulers.blocking import BlockingScheduler from agents.research_agent import run_research from agents.design_agent import run_design from agents.publisher_agent import run_publisher from agents.reporting_agent import run_report from core.spend_monitor import check_cap scheduler = BlockingScheduler() def run_daily_pipeline(): if not check_cap(): # halt if $100 cap hit return run_research() run_design() run_publisher() # Daily pipeline: 6AM, but design runs at 8AM, publisher at 10AM scheduler.add_job(run_research, 'cron', hour=6, minute=0) scheduler.add_job(run_design, 'cron', hour=8, minute=0) scheduler.add_job(run_publisher, 'cron', hour=10, minute=0) scheduler.add_job(run_report, 'cron', day_of_week='sun', hour=9) scheduler.start()

# Procfile (Railway entry point) worker: python scheduler/main.py

# 7. Error Handling

Every API call is wrapped in the same retry pattern. Failures never crash the pipeline — they log, alert, and skip.

# core/error_handler.py import time import requests def api_call_with_retry(fn, max_retries=3, agent_name="unknown"): for attempt in range(max_retries): try: return fn() except Exception as e: wait = (2 ** attempt) # 1s, 2s, 4s backoff if attempt < max_retries - 1: time.sleep(wait) else: log_error(agent_name, str(e)) send_telegram_alert( f"⚠️ {agent_name} failed after {max_retries} attempts: {e}" ) return None # skip this task, don't crash

| Failure Type | Behavior |
| --- | --- |
| Etsy API rate limit (429) | Retry with backoff. If still failing after 3 attempts, skip listing, alert via Telegram. |
| Printify upload fails | Retry 3 times. If fails, design stays as 'generated' status, will retry next run. |
| GPT-4o image gen fails | Retry 3 times. If fails, log and skip. Research brief stays in Supabase for next day. |
| Playwright scrape blocked | Fallback to manual niche input stored in .env. Alert sent immediately. |
| Spend cap hit | All agents halt. Telegram alert sent. System waits until next calendar month. |
| Railway process crash | Railway auto-restarts. APScheduler resumes on restart. No data loss via Supabase. |

# 8. Railway Deployment

## 8.1 Setup Steps

- Push code to a private GitHub repository

- Go to railway.app, create account (no credit card needed for free tier)

- New project → Deploy from GitHub repo → select your repo

- Railway auto-detects Python. Set start command to: python scheduler/main.py

- Add all environment variables (see Section 8.2)

- Deploy. Confirm logs show scheduler starting correctly.

## 8.2 Environment Variables

| Variable | Value Source |
| --- | --- |
| ETSY_API_KEY | Etsy Developer Portal → your app |
| ETSY_API_SECRET | Etsy Developer Portal → your app |
| ETSY_ACCESS_TOKEN | Generated via Etsy OAuth flow |
| ETSY_SHOP_ID | Your Etsy shop ID |
| PRINTIFY_API_KEY | Printify account → API settings |
| PRINTIFY_SHOP_ID | Printify account → your connected shop |
| OPENAI_API_KEY | OpenAI platform → API keys |
| ANTHROPIC_API_KEY | Anthropic console → API keys |
| SUPABASE_URL | Supabase project → settings → API |
| SUPABASE_KEY | Supabase project → settings → API (anon key) |
| TELEGRAM_BOT_TOKEN | BotFather on Telegram → create bot |
| TELEGRAM_CHAT_ID | Your personal Telegram chat ID |
| MONTHLY_SPEND_CAP | 100 (dollars) |
| DRAFT_MODE | true (set to false after 2 weeks) |

## 8.3 Telegram Bot Setup (5 minutes)

- Open Telegram, search for @BotFather

- Send /newbot, follow prompts, get your TELEGRAM_BOT_TOKEN

- Search @userinfobot in Telegram, send /start to get your TELEGRAM_CHAT_ID

- Add both to Railway environment variables

- Test: python -c "from core.error_handler import send_telegram_alert; send_telegram_alert('test')"

# 9. Etsy Compliance

Every listing the publisher agent creates must pass all of the following. These are hard-coded into publisher_agent.py, not optional.

| Requirement | How We Handle It |
| --- | --- |
| 'Designed by' classification | Hard-coded in Etsy API call. Never 'Made by'. |
| AI disclosure in description | Auto-appended to every description by publisher agent. Cannot be removed. |
| Original prompts only | Design agent builds prompts from research data. No purchased or template prompts. |
| Printify disclosed as production partner | Set in Etsy listing via production_partner field on every listing. |
| No copyrighted content | Prompt template explicitly excludes brand names, characters, logos. |
| Max ~8 listings per day | Hard cap in design agent. Publisher spreads uploads 15 min apart. |
| Accurate mockup images | Printify generates mockups automatically from actual product templates. |

Auto-appended AI disclosure on every listing: "This design was created using AI image generation tools based on original prompts. Items are printed and fulfilled by our production partner, Printify."

# 10. Cost Model

## 10.1 Monthly Operating Costs

| Item | Estimate | Notes |
| --- | --- | --- |
| Research Agent (Claude API) | $15-25/mo | Daily scraping + brief generation |
| Design Agent (GPT-4o images) | $12-25/mo | Up to 8 images/day @ ~$0.04-0.08 each |
| Publisher Agent (Claude API) | $8-15/mo | Listing copy for ~240 listings/mo |
| Reporting Agent (Claude API) | $2-5/mo | Weekly summaries |
| Railway hosting | $0/mo | Free tier |
| Supabase | $0/mo | Free tier |
| TOTAL | ~$37-70/mo | Hard capped at $100/mo |

## 10.2 Per-Sale Economics (Mug)

| Item | Amount |
| --- | --- |
| Customer pays (avg) | $22.00 |
| Printify fulfillment cost | -$8.50 |
| Etsy transaction fee (6.5%) | -$1.43 |
| Etsy listing fee ($0.20) | -$0.20 |
| Net profit per sale | ~$11.87 |

Break-even: roughly 4-6 sales/month covers all operating costs. Everything above that is profit.

## 10.3 Spend Cap Logic

# core/spend_monitor.py from core.supabase_client import supabase from datetime import datetime MONTHLY_CAP = float(os.getenv("MONTHLY_SPEND_CAP", 100)) def check_cap(): start_of_month = datetime.now().replace(day=1, hour=0, minute=0) result = supabase.table("cost_log")\ .select("cost_usd")\ .gte("timestamp", start_of_month.isoformat())\ .execute() total_spent = sum(r["cost_usd"] for r in result.data) if total_spent >= MONTHLY_CAP: send_telegram_alert( f"STOP: Monthly spend cap of $[MONTHLY_CAP] hit. " f"All agents paused until next month." ) return False return True

# 11. Rules for Not Failing

The most common failure mode is not a technical problem — it's killing the system at week 3 because results are slower than expected. Etsy takes 4-8 weeks to build organic traction. This is normal.

| Rule | Why It Matters |
| --- | --- |
| Build in order. Don't skip phases. | Each phase depends on the previous. Skipping ahead creates debugging hell. |
| Day 1 goal only: one live listing. | Proves Etsy + Printify integration works before you build anything else on top of it. |
| One niche for the first 30 days. | Diffusing across multiple niches before one is working dilutes signal. You won't know what's working. |
| Don't auto-publish for 2 weeks. | New shops with no history get flagged faster. Manual review protects the account early. |
| Set the spend cap before anything runs. | Without it a bug could run thousands of API calls overnight. |
| Give it 60 days before any judgment. | Month 1 is ramp-up. Month 2 is when real data appears. Killing it at week 3 is the #1 mistake. |
| Don't tinker with it daily. | Constant prompt changes and niche switches prevent you from seeing what's actually working. |
| Fix errors immediately when alerted. | A broken research agent running silently for a week generates junk designs and wasted API cost. |

# 12. Expansion Roadmap

Once the core pipeline is profitable, every expansion reuses the same four agents. Only the publisher module changes per new channel.

| Phase | Timeline | What Gets Added |
| --- | --- | --- |
| Core: Etsy POD (Mugs) | Week 1 | Pipeline live, break-even target |
| Add: Posters + Wall Art | Week 2-3 | New Printify product type, same pipeline |
| Add: Digital Downloads | Month 2 | Same designs sold as printable files. Zero fulfillment cost, 100% margin after Etsy fees. |
| Add: Affiliate Blog | Month 3 | Research agent writes SEO articles, embeds affiliate links, publishes to WordPress. Compounds over time. |
| Add: Amazon Merch + Redbubble | Month 3-4 | New publisher modules. Same designs, more distribution. |
| Add: Research Tool Licensing | Month 4-6 | Package niche research as paid weekly report. $30-100/mo per subscriber. |
| Add: Dashboard UI | Month 4-6 | React app on Vercel reading from Supabase. 4 panels: agent status, financials, listings, alerts. |

| Month | Active Channels | Est. Monthly Net |
| --- | --- | --- |
| 1-2 | Etsy POD (mugs) | $0-300 (ramp-up) |
| 3 | Etsy POD + digital downloads | $300-800 |
| 4 | Above + affiliate blog starting | $500-1,200 |
| 5-6 | Above + Amazon/Redbubble | $800-2,500 |
| 6+ | Full stack | $1,500-4,000+ |

# 13. Summary

| Item | Detail |
| --- | --- |
| Build time | 3-4 days in Cursor with Claude Sonnet |
| Hosting | Railway free tier |
| Monthly operating cost | $37-70/mo (hard capped at $100) |
| Break-even | 4-6 sales/month |
| Max downside | ~$140 over 60 days before pivot/kill decision |
| Human time (first 2 weeks) | ~10 min every few days to review and approve drafts |
| Human time (ongoing) | ~15 min/week to review Telegram report |
| New channel cost | 1-2 days per additional platform |
| Expected Month 6+ net | $1,500-4,000+/mo (full stack, conservative) |

Build the core. Prove it works. Expand systematically. Each phase funds the next.

AI Agent Passive Income System — Complete Build Specification v2.0 — May 2026